AI Agent

Improvement Roadmap

From 7/10 to 10/10 — 15 Days, 10 Steps

Current Score: 7/10   →   Target: 10/10

Project: saranraj1/Dual-LLM-AI-Agent

Generated: April 2026

# Score Overview

Here is how the project scores before and after completing all 10 steps:

| Area | Before | After |
| --- | --- | --- |
| Architecture & design | 8/10 | 10/10 |
| Code quality | 7/10 | 10/10 |
| Feature creativity | 9/10 | 10/10 |
| Robustness & testing | 4/10 | 10/10 |
| Portability | 5/10 | 10/10 |
| Documentation | 9/10 | 10/10 |

# Roadmap at a Glance

Complete these 10 steps in order over 15 days to take the project to production quality.

| Step | What | Days | Impact |
| --- | --- | --- | --- |
| 1 | Split commands_extended.py | Day 1 | High |
| 2 | Add test suite (pytest) | Days 2–4 | Critical |
| 3 | Replace JSON memory with SQLite | Day 5 | High |
| 4 | Cross-platform support (Mac/Linux) | Days 6–7 | High |
| 5 | Semantic search for knowledge base | Days 8–10 | Medium |
| 6 | Stream all commands | Day 11 | Medium |
| 7 | Error handling & exception hierarchy | Day 12 | High |
| 8 | Move secrets to .env file | Day 13 | Critical |
| 9 | GitHub Actions CI pipeline | Day 14 | Medium |
| 10 | Package with pyproject.toml | Day 15 | Medium |

# Step 1 — Split commands_extended.py

Day 1   |   Impact: High

The 49KB commands_extended.py file is the single biggest maintainability problem in the codebase. It has 30+ commands all living in one file, making it hard to navigate, test, or extend. The fix is simple: split it into focused modules by category.

## What to do

Create a new commands/ sub-package inside agent/ with the following structure:

agent/commands/

├── __init__.py          ← re-exports everything so nothing else changes

├── code_quality.py      ← /review /fix /optimize /refactor /security /lint /format

├── project.py           ← /docs /scaffold /diagram /stats /deps /summarize /changelog /git

├── files.py             ← /explain /diff /undo /run-file /translate

├── web.py               ← /ask /search /export

├── settings.py          ← /mode /model /config /benchmark

└── local.py             ← /kb /clip /digest /time

## How __init__.py should look

from .code_quality import cmd_review, cmd_fix, cmd_optimize, cmd_refactor

from .code_quality import cmd_security, cmd_lint, cmd_format

from .project import cmd_docs, cmd_scaffold, cmd_diagram, cmd_stats

from .project import cmd_deps, cmd_summarize, cmd_changelog, cmd_git

from .files import cmd_explain, cmd_diff, cmd_undo, cmd_run_file, cmd_translate

from .web import cmd_ask_url, cmd_search, cmd_export

from .settings import cmd_mode, cmd_model, cmd_config, cmd_benchmark

from .local import cmd_kb, cmd_clip, cmd_digest, cmd_time

Nothing else in the codebase needs to change — all the imports in agent.py still work because __init__.py re-exports everything.

# Step 2 — Add a Test Suite

Days 2–4   |   Impact: Critical

There are currently zero tests. This is risky for a tool that autonomously writes files and runs code on your machine. A good test suite also makes future refactoring much safer.

## Install pytest

pip install pytest pytest-cov

## Files to create

tests/

├── test_cache.py        ← cache hit/miss/TTL/eviction logic

├── test_llm_fallback.py ← mock Ollama fail → assert Groq called

├── test_planner.py      ← given a task string → returns list of steps

├── test_executor.py     ← each step type routes to correct tool

├── test_file_tools.py   ← read/write/scan using temp directories

└── test_commands.py     ← /stats /history /undo output format

## Example: testing the fallback logic

from unittest.mock import patch, MagicMock

from core.llm import ask

def test_groq_fallback_on_ollama_500():

with patch('core.llm._ollama_ask', side_effect=Exception('HTTP 500')):

with patch('core.llm._groq_ask', return_value='ok') as mock_groq:

result = ask('hello', backend='auto')

mock_groq.assert_called_once()

## Example: testing the cache

from core.llm import ask, clear_cache, get_stats

def test_cache_hit_avoids_llm_call():

clear_cache()

with patch('core.llm._ollama_ask', return_value='result') as mock:

ask('same prompt', backend='local')

ask('same prompt', backend='local')  # should hit cache

assert mock.call_count == 1

assert get_stats()['cache_hits'] == 1

Run tests with coverage:

pytest --cov=core --cov=agent --cov=tools --cov-report=term-missing

Aim for 70%+ coverage on core/ and tools/ before moving on.

# Step 3 — Replace JSON Memory with SQLite

Day 5   |   Impact: High

The current long_memory.py reads and writes a flat JSON file. This degrades as history grows — it's slow to search, has no indexing, and rewrites the entire file on every save. Replace it with SQLite.

## New schema for memory/long_memory.py

import sqlite3

from pathlib import Path

DB_PATH = Path.home() / '.ai_agent' / 'memory.db'

def _init_db():

con = sqlite3.connect(DB_PATH)

con.execute('''

CREATE TABLE IF NOT EXISTS memories (

id        INTEGER PRIMARY KEY AUTOINCREMENT,

timestamp TEXT    NOT NULL,

role      TEXT    NOT NULL,

content   TEXT    NOT NULL,

tags      TEXT    DEFAULT ''

)

''')

con.commit()

return con

## Benefits over JSON

- Append-only writes — no full file rewrite on every save

- Fast queries — search by date, role, or tags with SQL

- Handles large histories without slowdown

- Ready for embeddings — add a BLOB column later for semantic search (Step 5)

# Step 4 — Cross-Platform Support

Days 6–7   |   Impact: High

The project currently only works on Windows. Desktop notifications use Windows-only toast APIs, paths use hardcoded C:\ prefixes, and the setup instructions are PowerShell-only. Three things to fix:

## 1. Cross-platform notifications

import platform, subprocess

def notify(title: str, msg: str):

sys = platform.system()

if sys == 'Windows':

from winotify import Notification

Notification(app_id='AI Agent', title=title, msg=msg).show()

elif sys == 'Darwin':  # macOS

subprocess.run(['osascript', '-e',

f'display notification "{msg}" with title "{title}"'])

else:  # Linux

subprocess.run(['notify-send', title, msg])

## 2. Replace hardcoded paths with pathlib

# Before

MEMORY_DIR = 'C:\\Users\\user\\.ai_agent'

# After

from pathlib import Path

BASE_DIR   = Path(__file__).parent.resolve()

MEMORY_DIR = Path.home() / '.ai_agent'

MEMORY_DIR.mkdir(parents=True, exist_ok=True)

## 3. Cross-platform shell commands in terminal_tools.py

import sys, shlex, subprocess

def run_command(cmd: str) -> dict:

if sys.platform == 'win32':

args = ['cmd', '/c', cmd]

else:

args = ['bash', '-c', cmd]

result = subprocess.run(args, capture_output=True, text=True, timeout=30)

return {'stdout': result.stdout, 'stderr': result.stderr, 'ok': result.returncode == 0}

# Step 5 — Semantic Search for Knowledge Base

Days 8–10   |   Impact: Medium

Currently the knowledge base uses keyword matching. Replace it with vector embeddings using sentence-transformers, which runs 100% locally with no API needed.

## Install

pip install sentence-transformers

## Implementation in tools/knowledge_base.py

from sentence_transformers import SentenceTransformer

import numpy as np

_model = SentenceTransformer('all-MiniLM-L6-v2')  # 80MB, fast

def _cosine(a, b):

return np.dot(a, b) / (np.linalg.norm(a) * np.linalg.norm(b))

def index_chunk(text: str, doc_id: str):

vec = _model.encode(text)

# store vec as BLOB in SQLite (from Step 3)

con.execute('INSERT INTO kb VALUES (?,?,?)', (doc_id, text, vec.tobytes()))

def search(query: str, top_k=5) -> list[str]:

q_vec = _model.encode(query)

rows = con.execute('SELECT content, embedding FROM kb').fetchall()

scored = [(  _cosine(q_vec, np.frombuffer(r[1])), r[0]) for r in rows]

return [c for _, c in sorted(scored, reverse=True)[:top_k]]

This makes /kb search genuinely useful for large document collections — it finds conceptually similar content even when the exact keywords don't match.

# Step 6 — Stream All Commands

Day 11   |   Impact: Medium

Many commands currently call ask() (blocking) instead of ask_stream(). This causes the terminal to hang silently on slow responses. Audit every command and switch to streaming wherever a response is shown to the user.

## Pattern to apply across all commands

# Before (blocking — terminal hangs)

response = ask(prompt)

print(response)

# After (streaming — tokens appear as they arrive)

for token in ask_stream(prompt):

print(token, end='', flush=True)

print()  # newline at end

## Commands to audit

- /review, /fix, /optimize, /refactor, /security

- /explain, /docs, /summarize, /scaffold

- /ask (URL fetch + summarise)

- /search (DuckDuckGo + answer)

- /diagram, /translate

Leave /stats, /history, /undo, /memory as blocking — they return structured data, not LLM prose.

# Step 7 — Error Handling Hardening

Day 12   |   Impact: High

Several tools have bare except Exception catches that silently swallow errors, making debugging very difficult. Introduce a proper exception hierarchy and replace silent failures with meaningful messages.

## Create core/exceptions.py

class AgentError(Exception):

'''Base exception for all agent errors.'''

class LLMError(AgentError):

'''Raised when an LLM backend fails.'''

class BackendUnavailableError(LLMError):

'''Raised when both Ollama and Groq are unreachable.'''

class ToolError(AgentError):

'''Raised when a tool (file, shell, code) fails.'''

class MemoryError(AgentError):

'''Raised when reading/writing memory fails.'''

class KnowledgeBaseError(AgentError):

'''Raised when indexing or searching the KB fails.'''

## Replace silent failures

# Before — error disappears silently

try:

result = run_file(path)

except Exception:

pass

# After — specific, actionable error message

try:

result = run_file(path)

except ToolError as e:

err(f'Could not run {path}: {e}')

err('Tip: check the file exists and has no syntax errors.')

# Step 8 — Move Secrets to .env

Day 13   |   Impact: Critical

The Groq API key currently sits in config/settings.py. This means it can accidentally get committed to git and exposed publicly. Move all secrets to a .env file immediately — this is a security issue.

## Install python-dotenv

pip install python-dotenv

## Create .env (never commit this file)

GROQ_API_KEY=gsk_your_key_here

OLLAMA_HOST=http://localhost:11434

## Update config/settings.py

from dotenv import load_dotenv

import os

load_dotenv()  # reads .env file from project root

GROQ_API_KEY = os.getenv('GROQ_API_KEY', '')

OLLAMA_HOST  = os.getenv('OLLAMA_HOST', 'http://localhost:11434')

## Create .env.example (commit this file)

GROQ_API_KEY=gsk_your_key_here

OLLAMA_HOST=http://localhost:11434

## Add to .gitignore

.env

*.env

Warning: if you have already committed settings.py with a real API key, rotate the key immediately on the Groq dashboard. Git history retains deleted files.

# Step 9 — Add GitHub Actions CI

Day 14   |   Impact: Medium

A CI pipeline automatically runs your tests on every push and pull request, catching regressions before they merge. It also gives the GitHub repo a visible green badge that signals the project is well-maintained.

## Create .github/workflows/ci.yml

name: CI

on:

push:

branches: [main]

pull_request:

branches: [main]

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with:

python-version: '3.11'

- name: Install dependencies

run: pip install -r requirements.txt pytest pytest-cov

- name: Run tests

run: pytest --cov=core --cov=agent --cov=tools --cov-report=term-missing

env:

GROQ_API_KEY: dummy_key_for_tests

Add this badge to the top of README.md:

![CI](https://github.com/saranraj1/Dual-LLM-AI-Agent/actions/workflows/ci.yml/badge.svg)

# Step 10 — Package with pyproject.toml

Day 15   |   Impact: Medium

Currently the project requires navigating to C:\ai-agent or setting up PowerShell aliases. Package it properly so users can install it once with pip and then just type ai from any folder on any OS.

## Create pyproject.toml in the project root

[build-system]

requires = ['setuptools>=68']

build-backend = 'setuptools.backends.legacy:build'

[project]

name = 'ai-agent'

version = '1.0.0'

description = 'Autonomous coding assistant with dual LLM backend'

requires-python = '>=3.11'

dependencies = [

'requests>=2.31.0',

'rich>=13.0.0',

'python-dotenv>=1.0.0',

'sentence-transformers>=2.2.0',

'flake8>=6.0.0',

'black>=23.0.0',

'pypdf>=3.0.0',

'python-docx>=0.8.11',

]

[project.scripts]

ai = 'agent.main:main'

## Install in development mode

pip install -e .

After this, the ai command works globally from any folder on Windows, Mac, and Linux — no aliases, no batch files, no PowerShell profile edits needed.

# Final Checklist

Use this to track your progress. Check each item off as you complete it.

## Step 1 — Split commands_extended.py

- Create agent/commands/ directory

- Move code_quality commands to commands/code_quality.py

- Move project commands to commands/project.py

- Move file commands to commands/files.py

- Move web commands to commands/web.py

- Move settings commands to commands/settings.py

- Move local commands to commands/local.py

- Create __init__.py that re-exports everything

- Verify agent.py imports still work

## Step 2 — Test suite

- pip install pytest pytest-cov

- Create tests/test_cache.py

- Create tests/test_llm_fallback.py

- Create tests/test_planner.py

- Create tests/test_executor.py

- Create tests/test_file_tools.py

- Create tests/test_commands.py

- Achieve 70%+ coverage on core/ and tools/

## Step 3 — SQLite memory

- Rewrite memory/long_memory.py using sqlite3

- Create DB schema with migrations

- Migrate any existing JSON memory data

- Verify /history and /memory commands still work

## Step 4 — Cross-platform

- Fix notifications to support Windows, macOS, Linux

- Replace all C:\ paths with pathlib.Path

- Fix terminal_tools.py to use bash on Mac/Linux

- Test on a non-Windows machine or VM

## Step 5 — Semantic KB search

- pip install sentence-transformers

- Download all-MiniLM-L6-v2 model

- Rewrite tools/knowledge_base.py with vector search

- Store embeddings as BLOBs in SQLite

- Test /kb search with a non-trivial query

## Step 6 — Stream all commands

- Audit every command for blocking ask() calls

- Replace with ask_stream() pattern

- Test that tokens appear progressively in terminal

## Step 7 — Error handling

- Create core/exceptions.py with hierarchy

- Replace bare except clauses across codebase

- Add actionable error messages with tips

## Step 8 — .env secrets

- pip install python-dotenv

- Create .env with real secrets

- Create .env.example with placeholder values

- Add .env to .gitignore

- Update config/settings.py to use os.getenv()

- If API key was previously committed — rotate it now

## Step 9 — CI pipeline

- Create .github/workflows/ci.yml

- Push to GitHub and verify green check

- Add CI badge to README.md

## Step 10 — Packaging

- Create pyproject.toml

- pip install -e . and verify ai command works

- Test install on a fresh environment

- Update README installation instructions

Complete all 10 steps → 10/10 project